# PROJECT CHARTER

| ### 1. General Project Information |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Name: |  | GesondLink – Digital Patient Record Management System |  |  |  |
| Executive Sponsors: |  | Faculty Dean , Faculty of informatics and design, CPUT |  |  |  |
| Department Sponsor: |  | MS. Zandile Gqada |  |  |  |
| Impact of project: |  | The GesondLink system will significantly improve healthcare service delivery by replacing paper-based patient record systems with a secure digital platform. |  |  |  |
| ### 2. Project Team |  |  |  |  |  |
|  | #### Name |  | #### Department | #### Telephone | #### E-mail |
| Project Manager: | Kedibone Nthompe(250981076) |  | Srum master/backend devolper | +27 66 522 8642 | 25091076@mycput,ac,za |
| Team Members: | Fezeka Ntakumba(216283272) |  | Backend developer | +27 71 967 5709 | 216283272@mycput.ac.za |
|  | Zamakuhle Nqamabule(230924999) |  | Security analysit | +27 67 202 2393 | 230924999@mycput.ac.za |
|  | Angelique Ntirampeba(240450817) |  | UI/UX Designer | +27 78 743 8587 | 240450817@mycput.ac.za |
|  | Live Nonkontwana(250045842) |  | Frontend developer | +27 78 913 4862 | 250045842@mycput.ac.za |
|  | Son Lungelo Nsingwane ( 223023329) |  | Data analysit | + 27 76 108 9056 | 223023329@mycput.ac.za |
| ### 3. Problem Definition |  |  |  |  |  |
| Hospitals and clinics currently face major challenges in managing patient records. Paper-based record systems often result in: - Lost or misplaced patient files - Illegible handwritten prescriptions - Repeated medical tests due to missing records - Delays in treatment during emergencies - Inefficient sharing of patient information between healthcare facilities These challenges waste time, increase operational costs, and compromise patient care quality. There is a need for a secure, reliable, and shareable digital system that ensures permanent, accessible, and accurate patient records across healthcare institutions. |  |  |  |  |  |
| ### 4. Project Scope Statement |  |  |  |  |  |  |
| Project Purpose |  |  |  |  |  |  |
| The purpose of this project is to design and develop a secure desktop-based digital patient record management system that allows authorized healthcare professionals (doctors, nurses, pharmacists, and paramedics) to create, update, store, and securely share patient medical records across healthcare facilities. |  |  |  |  |  |  |
| Objectives |  |  |  |  |  |  |
| - Provide a platform for oganizing study material and schedules - Enhance Colloboration by allowing students to share resources and documents - A time mangement tool to track progress, assignment , and deadlines - Implement a secure and accessiblr system that includes secure logins - Agile Delivery will drive progress through two-week iterative sprints, enabling continuous refinement and adaptive outcomes |  |  |  |  |  |  |
| Deliverables |  |  |  |  |  |  |
| - Project Charter (this document) - Stakeholder Register - Requirements Specification Document (functional & non-functional requirements) - Risk management and communication plan - Meeting Agendas and Minutes - Project Plan including: Work Breakdown Structure (WBS) Gantt Chart with milestone - The system prototype and finale System presentation |  |  |  |  |  |  |
| Scope |  |  |  |  |  |  |
| The scope of this project is to design and develop a secure desktop-based digital patient record management system that allows authorized healthcare professionals (doctors, nurses, pharmacists, and paramedics) to create, update, store, and securely share patient medical records across healthcare facilities. |  |  |  |  |  |  |
| Project Milestones |  |  |  |  |  |  |
| - Project Approval -Approval of the GesondLink project - Project Charter Completion-Finalization of project charter - Stakeholder Identification-All stakeholders documented - Requirements Gathering -Collection of system requirements - System Design Completion-Interface and database design finalized - Prototype Development-First working version of the application - System Testing -Application tested for errors and security - Final Deployment -System ready for implementation - Project Closure - Final documentation and project completio |  |  |  |  |  |  |
| Major Known Risks (including significant Assumptions). |  |  |  |  |  |  |
| Risk; Risk Rating (Hi, Med, Lo). Data security breaches; high. Poor system usability; medium. Development delays; medium. Stakeholder availability; medium. Technical challenges; medium. |
| Constraints |  |  |  |  |  |  |
| Time Constraint - The project must be completed within the academic semester. - The team will follow Agile development using two-week sprints. Budget Constraint - The project has limited financial resources. - Free or open-source development tools will be used. Human Resource Constraint - The project team consists of six members. - Members must share responsibilities and balance academic schedules. Technical Constraint - The system will be developed as a desktop application. - It must run on standard hospital computer systems. Security Constraint - The system must protect sensitive patient data. - Security features will include login authentication, password protection, and two-factor authentication. Legal and Ethical Constraint - Only authorized healthcare professionals can access patient records. - The system must protect patient privacy and confidentiality. |  |  |  |  |  |  |

Project Boundaries

In Scope (Included in the Project) - User registration and login for healthcare professionals - Unique user ID and password authentication - Digital patient forms for recording medical information - Secure storage and updating of patient records - Document sharing between hospitals - Real-time charts accessible to doctors - Emergency access to patient information - Password recovery feature - Two-factor authentication for security - A clean, modern, and easy-to-use desktop interface Out of Scope (Not Included in the Project) - Mobile application version of the system - Artificial intelligence tools for medical diagnosis - Online payment or billing systems - Full hospital management systems (HR or inventory) - Physical hardware installation in hospitals

External Dependencies

- The system requires reliable internet connectivity in healthcare facilities. Doctors, nurses, laboratories, and pharmacies need internet access to view patient records, upload results, and send prescriptions. - The system assumes that clinics and healthcare facilities have computers, tablets, or other digital devices. These devices will be used by healthcare workers to register patients, view records, and update medical information. - The system assumes that only trained and authorized healthcare staff will access the system. Doctors, nurses, laboratory technicians, and pharmacists must log in with their credentials to protect patient information. - The system depends on cooperation from external healthcare services. Laboratories and pharmacies must have compatible systems or be willing to connect to upload test results and receive electronic prescriptions. - The system assumes that healthcare facilities follow data security and privacy regulations. Proper measures must be in place to keep patient information confidential and protected.

| Functional and non functional requirements |  |  |  |
| --- | --- | --- | --- |
| Functional Requirements Functional requirements explain what the system must do to support healthcare professionals. - The system must allow staff to register new patients and capture their personal information. - The system must store medical records such as diagnoses, treatment history, prescriptions, and laboratory results. - Doctors and nurses must be able to view and update patient records during consultations. - The system must allow healthcare workers to search for patient records quickly. - The system must provide a secure login system so that only authorized staff can access patient information. - Laboratories must be able to upload test results directly to the system. - Doctors must be able to send prescriptions electronically to pharmacies. - The system must record all actions performed so that updates and changes to patient records can be tracked. Non-Functional Requirements Non-functional requirements describe how the system should perform and the quality standards it must meet. - The system must protect patient data using secure login and access control.- Security - The system should load and retrieve patient records quickly-Performanace - The system should be available and work consistently without frequent failure- Reliability - The system interface should be simple and easy for healthcare workers to use- Usability - The system should be able to handle an increasing number of patients and records- Scalability - The system should be accessible to authorized users whenever needed- Availability - The system should regularly back up data to prevent loss of patient information- Data Backup - The system should work with different devices such as computers and tablets- Compatibility |  |  |  |
| ### 5. Communication Strategy |  |  |  |
| Team Meetings • Objective: Review project progress, plan upcoming tasks, and resolve any problems. • Frequency: Weekly • Technology Used: Blackboard Meeting, WhatsApp Video Call • Responsible: Project Manager Daily Progress Updates • Objective: Inform team members about daily progress, challenges, and next steps. • Frequency: Daily (when needed) • Technology Used: WhatsApp • Responsible: All Team Members Task Allocation and Monitoring • Objective: Assign responsibilities, track deadlines, and monitor task completion. • Frequency: Continuous throughout the project • Technology Used: Cloud-based task management tools • Responsible: Project Manager and Team Members Code Development and Collaboration • Objective: Develop, share, and review project code. • Frequency: Continuous during development • Technologies Used: Java, JavaScript, HTML, CSS, Cloud • Responsible: Frontend and Backend Developers Documentation Management • Objective: Update and maintain project documentation and record project changes. • Frequency: Weekly • Technology Used: Cloud-based storage • Responsible: Documentation Team / Project Manager |  |  |  |
| ### 6. Sign-off |  |  |  |
|  | ### Name | ### Signature | ### Date (MM/DD/YYYY) |
| ### Executive Sponsor |  |  |  |
| ### Department Sponsor |  |  |  |
| ### Project Manager | Kedibone Nthompe | KK Nthompe | 07/04/2026 |